AgriGuard AgriGuard Agricultural Intelligence System for Uganda In-Depth Project Report • SWOT Analysis • MVP Roadmap

| Prepared by Keith Ndiema Kissa Computer Science Student Mbarara University of Science and Technology | Document Details Version: 1.0 ¦ May 2026 Classification: Confidential Domain: Agricultural Technology / Uganda |
| --- | --- |

EXECUTIVE SUMMARY

AgriGuard is a next-generation agricultural intelligence platform designed specifically for Uganda and scalable to the broader East African market. It addresses a critical and persistent gap in Uganda's agricultural sector: farmers, traders, and consumers operate in a state of information poverty — without reliable, timely, or predictive data on crop prices, farm input costs, or market dynamics. This report presents a comprehensive analysis of AgriGuard's strategic position, technical architecture, competitive landscape, MVP roadmap, and full tool stack.

AgriGuard uniquely combines real-time price monitoring, machine learning price forecasting, input market anomaly detection, weather intelligence, and agricultural advisory in a single platform — a combination that no existing Ugandan platform offers. The project is led by Keith Kissa Ndiema, a Computer Science student at Mbarara University of Science and Technology, positioned at the intersection of academic rigor and real-world agricultural need.

# 1. Project Overview

Uganda's agricultural sector accounts for approximately 26.5% of GDP and employs 68% of the working population. Yet despite this scale, the sector remains plagued by information asymmetry, price volatility, middleman exploitation, and counterfeit farm inputs. AgriGuard is built to confront all of these challenges through a single, unified platform.

## 1.1 Mission Statement

AgriGuard Mission

To provide every Ugandan farmer, trader, and consumer with real-time, predictive, and trustworthy agricultural market intelligence — eliminating information poverty and reducing exploitation across the entire agricultural value chain.

## 1.2 Core Objectives

- Real-time price monitoring across multiple Ugandan markets for crops, livestock, and farm inputs

- Machine learning-based price forecasting to predict future commodity prices

- Anomaly detection to identify counterfeit or overpriced farm inputs

- Weather and agronomic advisory integration for holistic farmer decision support

- FastAPI-powered backend with mobile-first delivery (SMS, USSD, App)

- Scalable MySQL database architecture from Uganda → East Africa → Global

## 1.3 Target Users

| User Group | Primary Need | AgriGuard Value |
| --- | --- | --- |
| Smallholder Farmers | Best price, best market, best time to sell | Real-time prices + price forecasts + sell recommendations |
| Traders / Middlemen | Market arbitrage opportunities | Cross-market price comparison + trend analysis |
| Agro-input Dealers | Competitive pricing intelligence | Input price benchmarks + anomaly alerts |
| NGOs & Development Partners | Programme monitoring and impact data | API access to clean, validated agricultural data |
| Government / MAAIF | Policy-level market visibility | Aggregated dashboards + early-warning price spike alerts |

2. SWOT ANALYSIS

A rigorous SWOT analysis situates AgriGuard within its operational, competitive, and environmental context.

| STRENGTHS | Internal advantages AgriGuard already has | WEAKNESSES | Internal gaps to address |
| --- | --- | --- | --- |
| S1 S2 S3 S4 S5 S6 S7 | Uganda-native: built for local crops, markets & languages ML forecasting — no Ugandan competitor has this Input anomaly detection: uniquely guards against counterfeit inputs Modern API-first architecture (FastAPI) enabling third-party integrations Both present and future prices in one system Weather + agri tips + price intel in one platform Academic foundation at MUST — research credibility & talent pipeline | W1 W2 W3 W4 W5 | No ground-level data collection network yet (agents in markets) Early-stage: no user base or proven revenue model Limited funding as a university student project ML models need substantial clean historical data to train No brand recognition in the agritech space yet |

| OPPORTUNITIES | External factors AgriGuard can exploit | THREATS | External risks to prepare for |
| --- | --- | --- | --- |
| O1 O2 O3 O4 O5 O6 | Uganda's agriculture is 26.5% of GDP — massive underserved market MTN & Airtel mobile money infrastructure ready for USSD integration Government's MAAIF actively seeks digital solutions for the sector FAO, WFP, USAID actively fund agritech in East Africa Kudu platform failed — proving demand but leaving the market open Farmgain Africa is only a weekly data service — a beatable benchmark | T1 T2 T3 T4 T5 | Low digital literacy among rural farmers — adoption barrier Esoko or a well-funded competitor could enter Uganda aggressively Unreliable internet connectivity in rural areas Data accuracy depends on ground agent quality and honesty Sustainability risk: Kudu proved monetization is genuinely hard |

3. COMPETITIVE EDGE — WHY AGRIGUARD WINS

## 3.1 Competitive Landscape Matrix

| Platform | Real-time Prices | ML Forecast | Input Safety | Uganda Focus | Weather Tips | SMS/USSD | API Access | Active? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Esoko (Ghana) | Y | N | N | N | Y | N | N | Y |
| WFP VAM | Y | N | N | N | N | N | N | Y |
| FAO AMIS | Y | N | N | N | N | N | N | Y |
| Farmgain Africa | Y | N | N | Y | N | N | N | Y |
| Kudu (Uganda) | Y | N | N | Y | N | Y | N | N |
| Agroprice Data | Y | N | N | Y | N | N | N | Y |
| AgriGuard AgriGuard | Y | Y | Y | Y | Y | Y | Y | Y |

## 3.2 The Six Competitive Edges

Edge 1 — Predictive Intelligence (ML Price Forecasting)

No Ugandan or East African competitor uses machine learning to forecast future commodity prices. AgriGuard will train models on historical FAO/WFP/Kaggle data combined with live market feeds to give farmers a 7–30 day price outlook. This transforms the platform from an information tool into a decision engine.

Edge 2 — Input Market Safety & Anomaly Detection

Counterfeit fertilizers, seeds, and pesticides are a serious and underreported crisis in Uganda. AgriGuard's anomaly detection layer will flag statistically abnormal input prices — both suspiciously cheap (likely counterfeit) and exploitatively expensive. No platform in Africa currently does this. This is AgriGuard's most original feature.

Edge 3 — Uganda-Native Architecture

AgriGuard is built from day one for Ugandan crops (maize, beans, cassava, coffee, matoke, groundnuts), Ugandan markets (Nakasero, Owino, Kalerwe, St. Balikuddembe), and Ugandan infrastructure constraints (MTN/Airtel USSD, low-bandwidth networks). No external platform will ever match this level of local specificity.

Edge 4 — Complete Intelligence Stack (Prices + Forecast + Weather + Tips)

Farmers should not need three separate apps. AgriGuard consolidates real-time prices, future price forecasts, weather alerts, and agronomic tips into one platform — delivered across web, app, and SMS/USSD. This is the all-in-one agricultural intelligence hub that Uganda has never had.

Edge 5 — API-First Modern Architecture

Built on FastAPI and MySQL, AgriGuard is developer-friendly from day one. NGOs, government ministries, and international organizations can consume AgriGuard data through clean REST API endpoints. This positions AgriGuard as infrastructure — not just an app — making it deeply embeddable in the ecosystem.

Edge 6 — Academic Credibility + MUST Ecosystem

Being developed at Mbarara University of Science and Technology gives AgriGuard access to research supervision, potential co-investigators, student collaborators, and academic publication pathways. This adds credibility when approaching donors, NGOs, and government partners — something a private startup cannot easily replicate.

4. FULL TOOL & TECHNOLOGY STACK

Every tool selected below is justified by the specific requirements of AgriGuard: performance under Ugandan infrastructure constraints, ML pipeline compatibility, and open-source availability for a student-led project.

| Layer | Tools / Technologies | Purpose & Justification |
| --- | --- | --- |
| Backend API | FastAPI (Python) | High-performance REST API; async support; auto-generates OpenAPI docs. Ideal for real-time data endpoints. |
| Database | MySQL 8.0 | Relational DB for structured price data, market records, and historical time-series. Scales well with indexing. |
| ORM | SQLAlchemy | Python ORM for clean database interaction; avoids raw SQL injection risks. |
| ML Framework | scikit-learn, XGBoost, Prophet | scikit-learn for anomaly detection; XGBoost for regression forecasting; Prophet for time-series seasonality. |
| Data Processing | Pandas, NumPy | Core data manipulation for cleaning, feature engineering, and analysis pipelines. |
| Data Sources | FAO, WFP VAM, Kaggle (1992–2025), UBOS, Ground agents | Multi-source data aggregation for training ML models and seeding the live price database. |
| Weather API | Open-Meteo API (free) | Free, open-source weather API with Uganda coverage. No API key needed for basic tier. |
| Frontend (Web) | React.js + TailwindCSS | Responsive dashboard for NGOs, government, and traders. Clean component-based UI. |
| Mobile App | Flutter (Dart) | Single codebase for Android + iOS. Lightweight — critical for low-end Ugandan smartphones. |
| SMS / USSD | Africa's Talking API | Ugandan-native SMS and USSD gateway. Integrates with MTN and Airtel Uganda networks. |
| Authentication | JWT (JSON Web Tokens) | Stateless auth for API security. Lightweight and standard for FastAPI deployments. |
| Task Scheduling | Celery + Redis | Background jobs for price scraping, model retraining, and SMS blast scheduling. |
| Containerisation | Docker + Docker Compose | Reproducible development and deployment environments. Essential for team collaboration. |
| Cloud / Hosting | AWS Free Tier / Railway.app | Railway for MVP (easy deployment); AWS for production scaling. Both affordable for student projects. |
| Version Control | Git + GitHub | Source control, CI workflows, issue tracking, and collaboration hub. |
| API Testing | Postman / pytest | Postman for manual API testing; pytest for automated test suites. |
| Data Validation | Pydantic | FastAPI-native schema validation — ensures clean, typed data at every API boundary. |
| Monitoring | Sentry + Uptime Robot | Error tracking and uptime monitoring. Both have generous free tiers. |
| Notebooks | Jupyter Notebook | EDA, ML experimentation, and model validation during research phase. |
| Visualization | Plotly / Chart.js | Interactive price trend charts for the web dashboard. |

5. MVP — MINIMUM VIABLE PRODUCT DEFINITION

The AgriGuard MVP is designed to be achievable within 3–4 months by a solo developer (with potential collaborators from MUST), while delivering enough value to attract early users, gather real data, and build credibility for future funding rounds.

MVP Core Principle

Do one thing better than anyone in Uganda. The MVP will focus on real-time price data + basic price trend visualization for the top 10 Ugandan commodities across the top 15 markets. Everything else is Phase 2 or beyond.

## 5.1 MVP Phased Roadmap

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 0 Foundation | Weeks 1–2 | - Set up MySQL database schema (commodities, markets, prices, users) - Seed database with Kaggle Global Food Prices 1992–2025 (cleaned) - Set up FastAPI project structure with SQLAlchemy ORM - Define API endpoints: /prices, /markets, /commodities, /trends - Dockerize the development environment |
| Phase 1 Core API | Weeks 3–5 | - Build and expose GET /prices?market=&commodity=&date= endpoint - Build GET /trends?commodity=&days= for historical trend data - Build POST /prices for manual or agent price submission - Implement JWT authentication for data submission agents - Deploy to Railway.app — live public API endpoint - Write Postman collection + basic API documentation |
| Phase 2 Web Dashboard | Weeks 6–8 | - React.js dashboard with market price tables (top 10 crops, top 15 markets) - Interactive Plotly price trend charts with date range filtering - Market comparison view: same crop across multiple markets - Basic search: find price of commodity X in market Y - Mobile-responsive design with TailwindCSS |
| Phase 3 ML Layer | Weeks 9–11 | - Train XGBoost regression model on cleaned historical price data - Implement Prophet for seasonal price trend decomposition - Build GET /forecast?commodity=&market=&days= endpoint - Train Isolation Forest anomaly detection on input market prices - Build GET /anomalies?market= to surface suspicious input prices - Integrate forecast charts into web dashboard |
| Phase 4 Mobile & SMS | Weeks 12–14 | - Africa's Talking USSD integration: farmers dial *384# for price queries - SMS alert subscription system (price drops/spikes for subscribed crops) - Flutter mobile app (Android-first): price lookup + forecast view - Open-Meteo weather widget in mobile app and dashboard - Basic agronomic tips library by crop and season |
| Phase 5 Launch & Validate | Weeks 15–16 | - Pilot launch with 50 farmers in Mbarara/Bushenyi region - Ground agent onboarding: 5 agents submitting live prices weekly - User feedback collection and iteration sprint - Performance monitoring with Sentry + Uptime Robot - Prepare funding pitch deck for NGOs / USAID / government |

## 5.2 MVP Success Metrics

| Metric | MVP Target (End of Month 4) |
| --- | --- |
| Commodities tracked | ≥ 10 (maize, beans, cassava, groundnuts, coffee, matoke, rice, sorghum, onions, tomatoes) |
| Markets covered | ≥ 15 Ugandan markets (Kampala + regional) |
| API uptime | ≥ 95% |
| Price forecast accuracy (MAE) | < 15% mean absolute error on test set |
| Anomaly detection precision | ≥ 80% on known outlier test cases |
| Ground agents active | ≥ 5 submitting weekly price data |
| Pilot farmer users | ≥ 50 farmers using USSD or SMS service |
| NGO / partner interest | ≥ 1 formal letter of intent from partner |

6. DATA STRATEGY

AgriGuard's intelligence is only as good as its data. This section outlines the layered data strategy across three phases.

## Phase 1 — Seed Data (Historical Foundation)

- Kaggle Global Food Prices Dataset (1992–2025): cleaned, standardized, and loaded into MySQL

- WFP VAM Uganda price bulletins: downloadable historical CSV data

- UBOS (Uganda Bureau of Statistics): national agricultural statistics

- FAO GIEWS: country-level price trend data

## Phase 2 — Live Data (Ground Agent Network)

- Recruit 5–10 market agents in key Ugandan markets (Nakasero, Owino, Kalerwe, Mbarara Main Market, Gulu)

- Agents submit prices via simple USSD form or WhatsApp bot — no smartphone required

- Each submission is timestamped, geotagged, and validated against statistical bounds before acceptance

- Quality incentives: agents paid per verified submission (mobile money via MTN/Airtel)

## Phase 3 — Automated Data (API & Scraping)

- Open-Meteo API for weather data (free, no key required)

- Celery scheduled tasks for periodic price aggregation and model retraining

- Potential integration with MAAIF (Ministry of Agriculture) data feeds if partnership secured

Critical Data Rule

Every price entry in AgriGuard must have: commodity name (standardized), market name (standardized), price (UGX), unit (kg/bag/bunch), date, and source. No exceptions. Data quality is the bedrock of every feature above it.

7. MONETIZATION & SUSTAINABILITY STRATEGY

Kudu (Uganda's previous platform) failed primarily because it could not monetize. AgriGuard must have a clear, diversified revenue model from the beginning.

| Revenue Stream | Target Customer | Model | Realistic MVP Revenue |
| --- | --- | --- | --- |
| API Data Access | NGOs, researchers, fintechs | Monthly subscription tiers | UGX 200K–1M/month per org |
| SMS Alert Subscriptions | Farmers, traders | UGX 2,000–5,000/month per user | UGX 100K–500K with 50 users |
| Premium Forecasts | Agri-traders, cooperatives | Pay-per-forecast or monthly plan | UGX 500K–2M/month |
| Government / NGO Contracts | MAAIF, FAO, et al | Data provision contracts | UGX 5M–50M per contract |
| Agri-input Dealer Listings | Certified input dealers | Monthly verified listing fee | UGX 100K–300K/dealer/month |

8. RISK REGISTER & MITIGATION PLAN

| Risk | Level | Mitigation Strategy |
| --- | --- | --- |
| Insufficient ground data quality | HIGH: HIGH | Implement statistical validation gates on all agent submissions. Cross-verify with WFP/FAO data. Pay agents per verified (not raw) submission. |
| Low farmer digital adoption | HIGH: HIGH | Lead with USSD (*384#) — requires only a basic phone. Conduct in-person demos at Mbarara markets. Partner with farmer cooperatives for trust. |
| ML model poor accuracy (sparse data) | MED: MEDIUM | Start with simpler models (linear regression, moving averages). Add XGBoost only when data volume justifies it. Communicate confidence intervals. |
| Competitor entry (e.g. Esoko Uganda expansion) | MED: MEDIUM | Move fast on Uganda-specific features. Lock in government and NGO partnerships early. Localization is the moat. |
| Monetization failure (Kudu precedent) | MED: MEDIUM | Target B2B revenue (NGOs, government) before B2C. Secure one paying partner before full launch. |
| Hosting costs exceed budget | LOW: LOW | Use Railway.app free tier for MVP. Apply for AWS Activate (free credits for startups). GitHub Student Pack provides free cloud resources. |
| Data privacy violations | LOW: LOW | Anonymize all farmer data. No PII stored in price records. Follow Uganda's Data Protection Act 2019 guidelines. |

9. FUNDING & PARTNERSHIP OPPORTUNITIES

## 9.1 Grants & Competitions to Target

- Tony Elumelu Foundation Entrepreneurship Programme — $5,000 seed + mentorship

- Hult Prize — global student impact competition (AgriGuard fits SDG 2 perfectly)

- Google.org Impact Challenge Africa — AI for social good

- Makerere University / MUST Innovation Grants — in-country academic funding

- GSMA Innovation Fund — explicitly funds mobile agritech in Sub-Saharan Africa

- Africa's Talking Hack — annual hackathon with cash prizes and AWS credits

## 9.2 Strategic Partnerships to Pursue

- MAAIF (Ministry of Agriculture) — data sharing MOU + government legitimacy

- MTN Uganda / Airtel Uganda — USSD shortcode and co-marketing for farmers

- Mbarara University of Science & Technology Faculty of Computing and Informatics + Makerere University College of Computing — research collaboration + data sharing

- WFP Uganda Country Office — integrate AgriGuard into their price monitoring

- NARO (National Agricultural Research Organisation) — agronomic tips content

- VODANET / Uganda Cooperative Alliance — farmer network distribution channel

10. 12-MONTH STRATEGIC ROADMAP

| Period | Key Milestones |
| --- | --- |
| Month 1–2 | Database setup, historical data seeding, FastAPI backend, core /prices endpoint live |
| Month 3–4 | Web dashboard (React), 15 markets tracked, 10 commodities, pilot API deployed publicly |
| Month 5–6 | ML forecasting integrated, anomaly detection live, Africa's Talking USSD *384# active |
| Month 7–8 | Flutter mobile app (Android) launched, weather integration, agronomic tips library |
| Month 9–10 | Formal pilot: 50+ farmers onboarded, 5+ ground agents, first NGO data contract |
| Month 11–12 | Full Uganda coverage (all major markets), revenue model validated, Series A pitch ready |

11. CONCLUSION

AgriGuard is not just a student project — it is a response to a real, documented, and costly information crisis in Uganda's agricultural sector. The combination of real-time price intelligence, ML-driven forecasting, input market safety monitoring, weather integration, and SMS/USSD accessibility creates a platform that is genuinely without precedent in Uganda.

The competitive analysis is clear: the closest Ugandan competitor (Farmgain Africa) provides weekly data with no ML, no forecasting, and no input safety features. The most technologically similar platform (Kudu) is dead. AgriGuard enters an open, high-need market with a strong technical foundation, a credible academic base, and a compelling social mission aligned with SDG 2 (Zero Hunger).

The path forward is clear: build the MVP, validate with real farmers, secure one institutional partner, and use that evidence base to unlock grant funding and scale. Uganda's farmers deserve better data. AgriGuard is how they get it.

Final Positioning Statement

AgriGuard is Uganda's first real-time agricultural intelligence system — combining live market prices, machine learning forecasts, input safety alerts, weather data, and agronomic advice in a single platform accessible by any phone. Built by a Ugandan student, for Ugandan farmers, at scale.

Keith Kissa Ndiema  |  AgriGuard  |  Mbarara University of Science and Technology  |  2026